# WinServe Care Scheduling Optimisation

## Client Discovery Baseline — Big Picture and V1 Scope

This is designed to be shared with Amon, Anitha, Ebrahim and Louise as a working discovery document, not as a finished specification. Its purpose is to distinguish:

- what we already understand;

- what we are assuming;

- what the client must confirm;

- what the first useful version should do;

- what should deliberately remain outside V1.

A critical distinction is emerging:

V1 should not attempt to replace the whole CarePlanner/Nourish platform. It should solve the highest-value rostering and route-optimisation problem, initially using existing operational data and retaining human control.

CarePlanner is publicly described as a broader home-care management platform covering areas such as availability, visit requests, rates, rosters, visit monitoring and payroll.   WinServe’s immediate problem is narrower: the software presents the work, but experienced staff must still manually determine who should perform it, in which combinations and in what route order.

# 1. What we know for sure about the big picture

## 1.1 The operational problem

WinServe delivers recurring care visits to people in their homes.

A care package may require one or more visits each day, often within expected time windows. Once WinServe accepts a package, the visits are operational commitments rather than optional tasks. Amon stated that missed calls are unacceptable and that service users rely on WinServe attending as agreed.

The daily planning problem therefore consists of:

- a defined body of required visits;

- a workforce with varying availability and suitability;

- visits at multiple geographic locations;

- time, travel and operational constraints;

- a requirement to allocate every visit safely and reliably.

## 1.2 The present system supports manual rostering

WinServe currently uses CarePlanner, now part of Nourish, as its rostering system. The platform publicly identifies rostering and care-worker management as central capabilities.

The screenshots and demonstration show schedule views in which:

- staff or service users appear as rows;

- time appears horizontally;

- visits and periods of work appear as coloured blocks;

- unallocated work can be identified;

- staff unavailability can be represented;

- single and double-staffed visits can be shown;

- longer continuous-care assignments can be represented.

However, WinServe staff described the allocation process itself as substantially manual. The application displays visits and assignments, but experienced planners must decide how the work should be grouped and allocated.

## 1.3 The real planning problem is not simply geographic

Travel distance matters, but it is only one component.

The team identified constraints and preferences including:

- staff availability;

- service-user gender preferences or requirements;

- carers banned from particular packages;

- carers who are merely less preferred;

- whether a carer drives;

- whether two carers can work together;

- whether both carers can remain together for an entire run;

- prior experience with the service user;

- continuity of care;

- double-up visits requiring two carers;

- moving and handling needs;

- geographic proximity;

- visit timing;

- fairness in the allocation of desirable and undesirable work.

Many of these factors are currently held in the knowledge of experienced staff rather than encoded in a structured decision system.

## 1.4 Travel creates a direct financial cost

WinServe owns, insures, fuels and maintains vehicles used to deliver care. It also pays carers for travel time.

Accordingly, inefficient routes create several costs:

- paid but non-care time;

- fuel;

- vehicle wear;

- reduced vehicle capacity;

- reduced staff satisfaction;

- fewer care hours deliverable within a shift.

The team explicitly wants to reduce unnecessary travel, group nearby service users and create tighter runs.

## 1.5 Human oversight is required

Amon does not expect a fully autonomous scheduling system at the outset.

The intended progression is:

- solve the most material problems;

- retain planner oversight;

- introduce further constraints and automation incrementally;

- improve the system through practical use.

The first system should therefore recommend, explain and allow correction, rather than silently publish a final rota.

# 2. Assumptions we should check about the big picture

The following are plausible interpretations, but they have not yet been sufficiently confirmed.

## 2.1 Business-scope assumptions

| Assumption | Why it matters |
| --- | --- |
| The primary V1 objective is to improve scheduling efficiency, rather than replace CarePlanner. | Determines whether we build an optimisation layer or an entire care-management platform. |
| CarePlanner will remain the operational system of record during V1. | Determines integration, data import and output requirements. |
| WinServe is willing to duplicate or export data from CarePlanner. | Required for practical implementation. |
| WinServe’s current licence allows the necessary export or integration. | Could materially affect technical feasibility. |
| The first deployment is for one branch, territory or operating unit. | Determines complexity and rollout risk. |
| Most visits are recurring and therefore predictable. | Recurring work makes historical learning and template-based optimisation easier. |
| The same operational problem occurs across both of WinServe’s territories. | Determines whether one optimisation model can serve both. |

## 2.2 Planning assumptions

| Assumption | Why it matters |
| --- | --- |
| Every required visit already exists in CarePlanner before optimisation starts. | Allows V1 to focus on allocation rather than care-package creation. |
| Visit duration and acceptable time windows are known. | Essential for feasible scheduling. |
| Carer working availability is sufficiently accurate. | Inaccurate availability invalidates any recommended rota. |
| Addresses are complete and can be geocoded reliably. | Required for map and journey-time calculations. |
| Runs usually start and end from identifiable locations. | Required for total route cost and shift calculations. |
| Staff normally travel in WinServe vehicles rather than independently. | Changes vehicle, driver and pairing logic. |
| Double-up carers usually travel together. | Affects route synchronisation. |
| Travel time should be based on road journey time rather than postcode proximity. | Needed for a useful optimiser. |
| Historical assignments contain enough repetition to reveal preferences and continuity. | Important for inferring soft factors. |

## 2.3 Decision-policy assumptions

| Assumption | Why it matters |
| --- | --- |
| Constraints can be divided into mandatory rules and preferences. | The optimiser must never trade away a safety requirement for efficiency. |
| WinServe can assign relative importance to preferences. | Needed when no schedule satisfies every preference. |
| A planner can override any recommendation. | Important for governance and trust. |
| Overrides can be captured with a reason. | Creates the learning mechanism for future versions. |
| WinServe wants the system to explain why it selected a carer or route. | Determines user-interface and audit requirements. |
| Fairness between carers is a relevant but secondary objective. | Could materially alter allocation decisions. |

## 2.4 Commercial and measurement assumptions

| Assumption | Why it matters |
| --- | --- |
| The most important financial metric is paid travel time saved. | Determines the optimisation objective. |
| Vehicle mileage and fuel cost are also material enough to measure. | Determines cost-model sophistication. |
| Continuity, punctuality and missed-call avoidance are at least as important as direct cost. | Prevents an optimiser from producing cheap but poor care. |
| WinServe can provide historical payroll, mileage and visit-completion data. | Required to establish a baseline and prove benefit. |

# 3. Questions to uncover the real big-picture need

These questions should be answered collaboratively before finalising the specification.

## 3.1 What problem are we actually solving first?

- What causes the greatest operational pain today?

  - constructing initial runs;

  - assigning carers;

  - handling absences;

  - reducing travel;

  - preventing late visits;

  - coordinating double-up calls;

  - changing rotas after publication;

  - producing payroll;

  - something else?

- Which part consumes the most planner time each week?

- Which part costs the business the most money?

- Which part creates the greatest risk to service users?

- Which part creates the most staff dissatisfaction?

- What would make Amon say after 30 days:
“This first version has already paid for itself”?

## 3.2 Where should the new system sit?

- Is V1:

  - a replacement for CarePlanner scheduling;

  - an optimisation tool beside CarePlanner;

  - a prototype using copied data;

  - an internal planning assistant that exports recommendations?

- Where will the final approved rota be maintained?

- Must V1 write changes back into CarePlanner?

- Could planners initially upload CSV or spreadsheet exports?

- Is there an API available under the present CarePlanner/Nourish agreement?

- Are there any restrictions on copying service-user or staff data into another system?

## 3.3 What is the planning horizon?

- Is scheduling performed:

  - daily;

  - weekly;

  - fortnightly;

  - four weeks in advance?

- How often is the rota materially revised after first publication?

- At what point is a rota considered final?

- How much work is stable recurring work versus newly added or changing work?

- Are overnight and live-in care part of the same scheduling process?

## 3.4 How is operational success measured?

- What are current values for:

  - total daily visits;

  - care hours;

  - paid travel hours;

  - mileage;

  - overtime;

  - unallocated visits;

  - late calls;

  - missed calls;

  - planner hours spent rostering;

  - schedule changes;

  - agency staff usage?

- Which KPIs are reported to commissioners, councils, CQC, families or management?

- What constitutes “on time”?

- How much variation from a planned visit time is acceptable?

- Which metrics should never worsen even when travel cost improves?

## 3.5 Which rules are genuinely mandatory?

For every rule we must ask:

- Is it required by law, regulation or care plan?

- Is it an organisational policy?

- Is it a strong preference?

- Is it merely normal practice?

- Can a planner override it?

- Who is authorised to change it?

This is particularly important for:

- gender;

- medication competence;

- moving and handling;

- driver status;

- pair working;

- continuity;

- service-user exclusions;

- staff incompatibilities;

- working hours;

- breaks;

- arrival windows.

## 3.6 What should explicitly remain outside V1?

The client should confirm whether the following can be deferred:

- care-plan authoring;

- medication administration records;

- full staff recruitment and HR;

- training delivery;

- DBS management;

- payroll calculation;

- invoicing;

- commissioner billing;

- family portal;

- carer mobile application;

- electronic visit verification;

- care-note recording;

- incident management;

- safeguarding workflow;

- CQC audit management;

- demand forecasting;

- automatic recruitment recommendations;

- fully autonomous rota publication;

- multi-company commercial SaaS administration.

My recommendation is that all of these remain outside the initial optimisation MVP unless one is indispensable to accessing or validating scheduling data.

# 4. MECE set of functions for V1

The following eight functional areas are intended to be mutually exclusive and collectively sufficient for the first useful version.

## V1.1 Data Intake and Validation

Bring the minimum required operational data into the application and identify missing or invalid records.

## V1.2 Planning Configuration

Define the date, territory, planning horizon, depots, available vehicles and optimisation priorities.

## V1.3 Visit Demand Management

Represent all care visits that must be delivered, including time windows, duration, location and staffing requirement.

## V1.4 Workforce and Resource Availability

Represent the carers, working hours, skills, driver status, availability, vehicles and pair-working conditions.

## V1.5 Eligibility and Constraint Evaluation

Determine which carers are permitted or suitable for each visit before route optimisation begins.

## V1.6 Run Construction and Route Optimisation

Group visits into feasible runs, sequence them geographically and assign suitable carers and vehicles.

## V1.7 Planner Review and Exception Resolution

Allow a human planner to inspect, amend, approve or reject recommendations and resolve unallocated work.

## V1.8 Outputs, Audit and Performance Measurement

Produce an approved rota, map, change record and comparison of the recommended plan against the existing or baseline plan.

These functions are deliberately narrower than the full CarePlanner product. CarePlanner/Nourish covers wider care-worker management, monitoring, payroll and related workflows; reproducing all of those would distract from the specific optimisation opportunity.

# 5. Summary and key questions for each V1 function

## V1.1 Data Intake and Validation

### Summary

The system needs a practical way to receive data from CarePlanner and any supplementary WinServe records.

The first implementation should support controlled imports rather than assuming a complex real-time integration. Likely inputs include:

- service users;

- visits;

- carers;

- availability;

- addresses;

- skills;

- exclusions;

- historic assignments;

- vehicles.

The system should show:

- records successfully imported;

- missing data;

- duplicates;

- invalid addresses;

- conflicting rules;

- visits that cannot yet be planned.

### Key questions

- What exports can CarePlanner produce?

- Can sample CSV or Excel files be provided?

- Is the data stored separately for each branch?

- Are staff and service-user identifiers stable?

- Where are preferences and exclusions currently recorded?

- How are cancelled or suspended care packages represented?

- How frequently would data need to be refreshed?

- What personally identifiable data can be omitted from the prototype?

- Who is responsible for correcting bad data?

- Do we initially need read-only import only?

## V1.2 Planning Configuration

### Summary

Before optimisation begins, the planner must define the operating context.

This includes:

- date or date range;

- branch or territory;

- available carers;

- available vehicles;

- shift start and end locations;

- planning objectives;

- acceptable thresholds;

- whether the exercise is a draft, simulation or live rota.

The planner should also be able to choose priorities such as:

- complete every visit;

- minimise travel time;

- minimise mileage;

- maximise continuity;

- minimise overtime;

- minimise change from the existing rota.

### Key questions

- Is the first unit of planning one day or one week?

- Are rotas constructed by branch, postcode area or management team?

- Where do runs start and end?

- Can cars be left at carers’ homes?

- Does each vehicle belong to a branch, team or named driver?

- Which optimisation goal comes first?

- Can priorities vary by day or territory?

- How should the system treat an existing partial rota?

- Should it optimise from scratch or improve the current plan?

- What constitutes an acceptable computation time?

## V1.3 Visit Demand Management

### Summary

Every required call must be represented as a visit-demand record.

Minimum fields are likely to include:

- service-user reference;

- address;

- date;

- preferred or required time;

- earliest acceptable arrival;

- latest acceptable arrival;

- visit duration;

- number of carers required;

- care type;

- required competencies;

- continuity preference;

- assigned or preferred run;

- cancellation status.

Recurring visits may be generated from templates.

### Key questions

- Does each visit have a fixed time or a window?

- How wide are typical acceptable windows?

- Who determines visit duration?

- Can duration vary by carer or day?

- How are double-up calls represented?

- Must both carers arrive and leave together?

- Can a visit be split between carers?

- Are some calls linked in sequence, such as medication or meal support?

- Are there minimum intervals between visits to the same person?

- Which visits can move most easily?

- How are emergency or newly commissioned visits inserted?

- Are live-in and continuous-care assignments included in V1?

## V1.4 Workforce and Resource Availability

### Summary

The optimiser must know who and what is available.

For carers this includes:

- contracted or permitted hours;

- daily availability;

- shift limits;

- breaks;

- skills and competencies;

- driver status;

- vehicle eligibility;

- working location;

- pair compatibility;

- planned leave or absence.

For vehicles this includes:

- availability;

- start location;

- capacity;

- driver requirements;

- operating cost, if required.

### Key questions

- Is availability stored reliably in CarePlanner?

- What is the difference between availability and contracted hours?

- Can carers decline individual runs?

- What qualifications or competencies constrain assignment?

- Which competencies expire?

- Can non-drivers work without an allocated driver?

- Are there restrictions on who may drive specific vehicles?

- How many people can travel in each vehicle?

- Do carers change vehicles during a shift?

- Which carers cannot work together?

- Are pair preferences symmetric?

- What are the mandatory break and maximum-hours rules?

- How is overtime authorised?

## V1.5 Eligibility and Constraint Evaluation

### Summary

Before asking “what is the cheapest route?”, the system must ask:

“Which assignments are safe and permissible?”

Rules should be classified as:

### Hard constraints

Must never be violated without explicit exceptional authority.

Examples:

- carer unavailable;

- banned carer;

- required gender;

- missing mandatory competency;

- no qualified driver;

- working-hours breach;

- impossible travel time;

- insufficient carers for a double-up call.

### Soft constraints

The system should optimise these, but may compromise when necessary.

Examples:

- continuity of care;

- preferred carer;

- familiar carer;

- preferred working partner;

- geographic familiarity;

- workload fairness;

- avoidance of excessive travel;

- preservation of established runs.

Each recommendation should state which rules it satisfies and which preferences it compromises.

### Key questions

- What is the definitive list of hard constraints?

- Who can classify or reclassify a rule?

- Where are bans recorded?

- Is there a difference between “banned”, “do not use” and “not preferred”?

- How are service-user gender preferences documented?

- Which clinical competencies are visit-specific?

- How should continuity be measured?

- How long since a previous visit still counts as familiarity?

- Can an unfamiliar carer be used in an emergency?

- How are staff conflicts represented?

- Does one incompatibility invalidate an entire shared run?

- What reason must be recorded when a hard rule is overridden?

## V1.6 Run Construction and Route Optimisation

### Summary

This is the central computational function.

The system should:

- identify geographically and temporally compatible visits;

- group them into candidate runs;

- identify eligible carers and vehicles;

- sequence the visits;

- calculate journey times;

- verify visit windows, working hours and breaks;

- compare alternative plans;

- recommend the best feasible plan.

The map should show:

- visit locations;

- route order;

- carers or teams;

- travel legs;

- care time;

- idle time;

- late or risky visits;

- unallocated visits.

An animated or progressive map view would be valuable for demonstration and planner comprehension, but the correctness of the schedule is more important than animation in the first operational release.

### Key questions

- What exactly constitutes a “run” at WinServe?

- Are runs stable named templates or recreated each day?

- Can a carer perform more than one run per day?

- Must paired carers stay together for the whole run?

- Can a driver drop off one carer and continue elsewhere?

- How much waiting time is acceptable?

- How should traffic be estimated for future dates?

- Is postcode-level accuracy sufficient or are full addresses required?

- Should the optimiser minimise time, distance, cost or a weighted combination?

- How should it value continuity versus travel savings?

- Should it preserve familiar run structures where possible?

- How should late-running calls affect subsequent calls?

- Does V1 need same-day re-optimisation?

## V1.7 Planner Review and Exception Resolution

### Summary

The system should present recommendations, not impose decisions.

The planner needs to be able to:

- view the proposed rota;

- view the map;

- see unallocated visits;

- see warnings;

- understand why each assignment was made;

- drag or reassign a visit;

- lock a visit, carer or run;

- rerun optimisation around locked decisions;

- compare alternatives;

- approve the plan;

- record reasons for overrides.

The system should surface exceptions rather than hide them.

Examples:

- no eligible carer;

- no feasible route;

- time-window conflict;

- unavailable double-up partner;

- competency deficit;

- excessive overtime;

- data missing;

- preference compromise.

### Key questions

- Who may edit a proposed rota?

- Who gives final approval?

- Must planners see multiple alternatives?

- What explanation is needed for each recommendation?

- What actions should be possible by drag and drop?

- Which decisions can be locked?

- Should the system warn or prohibit a hard-rule breach?

- What override reasons should be available?

- Should an override automatically become a future rule?

- How are urgent same-day changes handled?

- Should carers be notified from V1, or should communication remain in CarePlanner?

## V1.8 Outputs, Audit and Performance Measurement

### Summary

The first version must demonstrate operational value, not merely generate an attractive schedule.

Outputs should include:

- proposed rota;

- approved rota;

- staff run sheets;

- visit sequence;

- map;

- travel time;

- mileage;

- care time;

- idle time;

- overtime;

- unallocated work;

- rule exceptions;

- comparison against the current or manually produced rota.

Every plan should retain:

- source data version;

- optimisation settings;

- recommendations;

- planner changes;

- approval;

- final result.

### Key questions

- What format must the approved rota use?

- Does it need to be re-entered into CarePlanner manually?

- Is CSV export sufficient initially?

- What information should appear on a run sheet?

- Which figures are required for management reporting?

- What baseline should the new schedule be compared with?

- How will actual journey and visit times be obtained?

- How will savings be calculated?

- Should benefits be reported daily, weekly or monthly?

- Which metrics should be available to commissioners?

- What audit information is required for CQC or internal governance?

- How long must historic recommendations and overrides be retained?

# 6. Historical data sources

The system will need both soft-factor evidence and hard-factor data. They should be treated differently.

Hard factors are usually explicit and objectively testable. Soft factors often need to be inferred from behaviour, notes and planner knowledge, then confirmed by humans.

## 6.1 Historical data for soft factors

### A. Historical carer-to-service-user assignments

Can reveal:

- continuity relationships;

- usual carers;

- carers who have never attended;

- frequency of each pairing;

- recent familiarity;

- established double-up teams;

- normal run membership.

Useful derived measures:

- number of visits by carer and service user;

- percentage of visits delivered by familiar carers;

- days since last visit;

- duration of relationship;

- number of different carers used;

- usual primary and secondary carers.

### B. Planner overrides and rota changes

Potentially the most valuable learning source.

Can reveal:

- recommendations planners routinely reject;

- hidden incompatibilities;

- undocumented preferences;

- practical local knowledge;

- habitual run structures;

- carers who are trusted in difficult packages.

Future requirement:

Every manual change should capture a structured reason such as:

- continuity;

- service-user preference;

- staff preference;

- transport;

- skill;

- lateness risk;

- team compatibility;

- fairness;

- emergency;

- other.

### C. Service-user notes and care-plan preferences

May contain:

- gender preferences;

- cultural or religious considerations;

- communication needs;

- behavioural considerations;

- known anxieties;

- family requests;

- preferred carers;

- carers not to be used;

- importance of familiarity.

This material may be unstructured and sensitive. It should not simply be fed into an optimiser without:

- a defined lawful purpose;

- access controls;

- human confirmation;

- conversion into precise scheduling rules.

### D. Complaints, compliments and family communications

Can identify:

- successful carer relationships;

- interpersonal problems;

- punctuality sensitivities;

- preferred visit patterns;

- continuity concerns;

- communication issues.

### E. Incident and safeguarding records

Could identify genuine assignment risks, but access and use must be tightly governed.

Potential outputs should be restricted to operational rules such as:

- do not allocate;

- requires senior carer;

- requires two carers;

- requires specified competency.

The optimiser should not expose unnecessary narrative detail.

### F. Staff supervision and management notes

May identify:

- pair-working difficulties;

- preferred working patterns;

- reliability;

- local knowledge;

- confidence with specific care needs;

- suitability for complex packages.

Again, management judgement should be translated into explicit, reviewable rules rather than opaque AI scoring.

### G. Repeated planner behaviour

Where written records are incomplete, patterns may reveal:

- carers who are consistently kept together;

- service users consistently assigned to a small group;

- visits consistently moved within a time window;

- preferred territorial groupings;

- implicit balancing of desirable runs.

These are hypotheses, not facts, until confirmed by the planning team.

## 6.2 Historical data for hard factors

### A. CarePlanner visit records

Expected fields:

- service-user identifier;

- visit date;

- scheduled start;

- scheduled end;

- actual start and end, where available;

- visit duration;

- assigned carers;

- number of carers required;

- visit status;

- cancellation;

- missed or late status;

- branch or territory.

### B. Staff master data

Expected fields:

- staff identifier;

- role;

- active status;

- home or start location;

- branch;

- contract type;

- contracted hours;

- driver status;

- licence status;

- skills;

- competencies;

- competency expiry dates;

- working restrictions.

### C. Availability, absence and rota records

Including:

- normal availability;

- planned shifts;

- annual leave;

- sickness;

- training;

- unavailable periods;

- maximum working periods;

- actual hours worked;

- overtime.

### D. Service-user and package records

Including:

- address;

- geocode;

- active care-package dates;

- recurring visit pattern;

- required duration;

- allowable time window;

- number of carers;

- mandatory competencies;

- fixed exclusions;

- contractual requirements.

### E. Vehicle and fleet records

Including:

- vehicle identifier;

- availability;

- assigned branch;

- normal start location;

- fuel type;

- operating cost;

- mileage;

- maintenance downtime;

- passenger capacity;

- insurance restrictions.

### F. Journey and mapping data

Potential sources:

- Google Maps or another routing API;

- historic scheduled journey time;

- actual GPS or telematics data;

- car mileage logs;

- fuel records;

- postcode and address geocoding.

A key question is whether WinServe possesses actual vehicle-location or journey-time data. If not, V1 can use mapping estimates and later compare them with observed outcomes.

### G. Payroll and pay-rule data

Including:

- hourly pay;

- travel-time pay;

- overtime rates;

- weekend or night enhancements;

- double-up costs;

- minimum paid shift rules;

- mileage reimbursement, where relevant.

This allows the system to optimise actual labour cost rather than merely road distance.

### H. Financial and contract data

Including:

- revenue per visit or care hour;

- commissioned duration;

- branch cost rates;

- vehicle cost;

- unproductive-time cost;

- penalties or commercial consequences of lateness and missed calls.

V1 may only need a simplified cost model, but the source data should be identified early.

### I. Actual service-delivery data

Essential for comparing plan versus reality:

- actual arrival time;

- actual departure time;

- visit completed;

- visit duration;

- reason for delay;

- travel time;

- cancellation;

- no access;

- emergency extension;

- incomplete visit.

Without actuals, the product can optimise theoretical schedules but cannot prove operational improvement.